ZenMove

The Trust-Tech Logistics Platform

Product Requirements Document  •  v1.2  •  2026

"Eliminating anxiety and extortion from relocation through digital custody and financial escrow."

# Table of Contents

# 1. Executive Summary

ZenMove is a full-stack logistics orchestration platform that replaces the opaque, cash-heavy, trust-deficit packers-and-movers industry with a system built on three pillars: digital custody, financial escrow, and AI-assisted operations.

Every item gets a Digital Twin before it moves. Every rupee sits in escrow until proof of safe delivery is confirmed. Every vendor is rated, GPS-tracked, and contractually bound via the platform.

| Dimension | Traditional Model | ZenMove |
| --- | --- | --- |
| Payment | Cash upfront / held hostage | 100% in escrow; milestone-released |
| Accountability | Verbal + no recourse | QR-tagged photo manifest per item |
| Disputes | He-said/she-said, unresolved | AI photo-diff + arbitration SLA |
| Tracking | WhatsApp updates | Live GPS geofencing + ZenBot alerts |
| Pricing | Opaque; inflated at delivery | Transparent; locked at booking |

# 2. Problem Statement & First-Principle Analysis

The Indian relocation industry processes an estimated 50+ million household moves annually. Despite this scale, the sector remains structurally broken for the same core reasons.

| Problem | First-Principle Truth | ZenMove Solution |
| --- | --- | --- |
| "He-said, She-said" | Atoms must have a Digital Twin before moving. | QR-tagged photo evidence for every item; timestamped manifest. |
| Financial Extortion | Leverage is determined by who holds the funds. | Smart Escrow: 100% in vault; milestone-based release. |
| Service Fragmentation | Trust doesn't scale; standard SOPs do. | Certified Gig-Network bound by digital compliance contracts. |
| Zero Recourse | A claim requires evidence. Evidence requires time-stamping. | AI photo-diff compares pre- vs post-move state per item. |
| Opaque Pricing | Price certainty requires locking variables at booking. | Fixed-price quotes; tolls/fuel automated; no cash touchpoints. |

# 3. Target Market & User Personas

## 3.1 Primary Segment

Urban professionals in Tier-1/2 metros relocating for job changes, primarily IT and PM roles. Key corridors: Bhubaneswar ↔ Bangalore, Chennai ↔ Hyderabad, Pune ↔ Mumbai.

## 3.2 User Personas

| Persona | Profile | Core Pain | ZenMove Value |
| --- | --- | --- | --- |
| Arjun, 28 (Tech Lead) | Moving BLR → HYD for new job. Has 2 BHK worth of goods. | Paid 40% upfront; vendor added charges at delivery. | Escrow + locked quote eliminates delivery-time extortion. |
| Priya, 34 (Product Manager) | Annual renter, moves every 12–18 months. Low trust in vendors. | Damaged MacBook, no recourse, no photos. | Digital Twin gives her timestamped proof per item. |
| Suresh (Vendor Partner) | Owns 3 trucks; currently on Sulekha. Uneven load factor. | Return trips empty; payments delayed by customers. | Return-load marketplace + immediate escrow release on delivery. |

# 4. Product Roadmap — 4-Phase Architecture

Each phase ships both a backend layer and a corresponding UI layer. UI is developed in parallel with the backend — not after it. The Customer Web App (React + Vite) and Packer Mobile App (React Native + Expo) both grow phase-by-phase.

| Phase | Name | Backend | Customer Web App | Packer App | Quarter | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Phase 1 | Digital Custody | FastAPI + PostgreSQL + S3 | Register, Create Move, View Manifest | Item entry, QR bind, Photo capture, Load/Unload scan | Q3 2026 | Backend DONE |
| Phase 2 | Financial Trust | Razorpay Escrow + OTP + E-Way Bill | Payment checkout, Escrow tracker, OTP entry, Dispute form | Wallet draw request, Receipt upload | Q4 2026 | Not Started |
| Phase 3 | Vendor Engine | BlackBuck/Vahak APIs + KYC | Move tracking map, Vendor rating view | Vendor onboarding portal, Return-load marketplace | Q1 2027 | Not Started |
| Phase 4 | Agentic AI | LangChain + ZenBot + Photo Diff | ZenBot chat, AI dispute verdict, GPS live tracker | ZenBot anomaly alerts, AI scan assist | Q2 2027 | Not Started |

## 4.1  Phase 1 – Digital Custody (MVP): The Box Signer

✅ Phase 1 Backend — COMPLETE All backend systems for Phase 1 are fully built and verified. The following lifecycle is operational end-to-end: 1. Customer creates a Move (origin, destination, schedule). 2. Packer creates Items — each gets a PostgreSQL Digital Twin record. 3. Packer binds a physical QR sticker (ZM-2026-BBS-XXXXX) to the Item ID. 4. Packer photographs Open Box + Sealed Box; app computes SHA-256 on-device. 5. Server re-hashes and verifies — tampered photos are rejected at the API layer. 6. Photos stored in AWS S3 (private); hashes stored in DB for dispute use. 7. Items scanned at loading (POST /scan) — strict 0% variance enforced at unloading. 8. PDF Manifest auto-generated with all item details, QR IDs, and crypto hashes. 9. Manifest uploaded to S3; signed URL returned to customer for download. Remaining work for Phase 1: Customer Web App UI + Packer Mobile App UI (see §4.1.5 and §4.1.6).

### 4.1.1  Overview

The MVP is a mobile-first packer application. Every item receives a QR-sticker ID before loading. Both the customer and the packer independently capture Open Box (pre-pack) and Sealed Box (post-pack) photos. The system generates a cryptographically-signed, timestamped manifest — the legally admissible record of custody transfer.

### 4.1.2  Functional Requirements (Backend — DONE)

- Customer logs in and creates a Move with origin, destination, and scheduled date. Backend assigns a unique Move UUID.

- Packer creates Item records (name, condition, notes). Each becomes a Digital Twin row in the DB.

- Packer binds a physical QR sticker to an Item via POST /items/{id}/bind-qr. Tier 1 (PVC) = standard; Tier 2 (paper) = auto-flagged HIGH RISK.

- Photo upload (POST /items/{id}/photos/{type}): client sends SHA-256 in X-Photo-Hash header; server recomputes and rejects on mismatch.

- Photos stored in S3 (private bucket); hash stored in items table for tamper detection.

- Load scan (POST /moves/{id}/scan) at origin; unload scan at destination. Missing or extra items = validation error.

- PDF Manifest (GET /moves/{id}/manifest): auto-generated via ReportLab; includes all QR IDs, conditions, and photo hashes. Uploaded to S3; 1-hour signed URL returned.

### 4.1.3  Non-Functional Requirements

| NFR | Requirement | Status |
| --- | --- | --- |
| Offline support | QR generation and photo capture must work offline; sync when connected. | Handled in React Native app (Phase 1 UI) |
| Photo integrity | SHA-256 hash of each photo stored at upload time; hash verified on dispute. | DONE — server-side verification in item_service.py |
| Latency | QR generation < 200ms; photo upload < 3s on 4G. | DONE — async FastAPI; S3 multipart |
| Availability | 99.5% uptime for manifest generation service. | AWS ECS Fargate auto-scaling |

### 4.1.4  Success Metrics

- 0% variance between Loaded item count and Unloaded item count.

- < 5% photo upload failure rate on 4G.

- 100% of moves have a signed manifest before truck departure.

### 4.1.5  Phase 1 UI — Customer Web App (React + Vite)

The Customer Web App gives the user visibility and control over their move. It is a desktop-and-mobile-responsive React SPA that communicates exclusively with the Phase 1 backend API.

| Screen | Route | Key Components | API Calls |
| --- | --- | --- | --- |
| Register / Login | /auth | Phone + password form, role selector, JWT stored in localStorage | POST /auth/register, POST /auth/login |
| Move Dashboard | /moves | Move cards with status badge, pagination, filter by status dropdown | GET /moves |
| Create Move | /moves/new | Multi-field form: origin, destination, city codes, date picker, quote amount. Inline validation. | POST /moves |
| Move Detail | /moves/:id | Status timeline stepper, item count summary, manifest download button, status advance button | GET /moves/:id, PATCH /moves/:id/status |
| Item List | /moves/:id/items | Item cards: name, condition, QR code badge, tag tier, photo thumbnails, loaded/unloaded icons | GET /moves/:id/items |
| Manifest Viewer | /moves/:id/manifest | Embedded PDF viewer (react-pdf), download button, generated-at timestamp, item count summary | GET /moves/:id/manifest |

### 4.1.6  Phase 1 UI — Packer Mobile App (React Native + Expo)

The Packer App is the operational heart of Phase 1. It runs on Android and iOS. It must work in low-connectivity environments (loading docks, basements) and handle photo capture, QR scanning, and offline queuing natively.

| Screen | Key Components | Native APIs Used | API Calls |
| --- | --- | --- | --- |
| Login | Phone + password form, biometric unlock on return visit | Expo SecureStore (JWT) | POST /auth/login |
| Assigned Moves | Move list with origin/dest, scheduled date, item count chip | Push notifications (Expo Notifications) | GET /moves |
| Move Detail | Status stepper, Start Packing CTA, item count progress bar | — | GET /moves/:id, PATCH /moves/:id/status |
| Add Item | Name field, condition picker (Good/Fragile/Damaged), notes, Save button | — | POST /moves/:id/items |
| Bind QR | Full-screen QR scanner, tier selector (PVC/Paper), confirm binding | Expo Camera + BarCodeScanner | POST /items/:id/bind-qr |
| Photo Capture | Camera viewfinder, Open Box / Sealed Box mode toggle, SHA-256 computed on-device before upload, retry on hash mismatch | Expo Camera, expo-crypto (SHA-256), expo-file-system | POST /items/:id/photos/:type |
| Load Scan | Full-screen QR scanner, green flash on success, running count of loaded items vs total | Expo Camera + BarCodeScanner | POST /moves/:id/scan |
| Unload Scan | Same scanner UI, red alert if item not in loaded list, 0% variance counter | Expo Camera + BarCodeScanner | POST /moves/:id/scan |
| Manifest Preview | Success screen with item count, manifest URL, WhatsApp share button for customer | Expo Sharing | GET /moves/:id/manifest |

### 4.1.7  Phase 1 UI — Offline Strategy (Packer App)

The packer app must handle network dropout gracefully. The following rules apply:

- QR ID assignment: server must be reachable to bind QR (prevents duplicate binds). If offline, binding is queued and user is warned.

- Photo capture: photos are taken and hashed fully offline. Upload is queued in AsyncStorage and retried automatically when connectivity resumes.

- Scan events: load/unload scans are queued offline and synced in order on reconnect. The local item list is updated optimistically.

- Manifest generation: requires server connection. Packer is blocked from departing until manifest is confirmed generated.

## 4.2  Phase 2 – Financial Trust: Smart Escrow

### 4.2.1  Overview

All payments flow through a regulated escrow layer. No cash changes hands. Funds are released automatically when verifiable milestones are met on-platform.

### 4.2.2  Milestone Payment Schedule

| Milestone | Trigger | % Released | Verification Method |
| --- | --- | --- | --- |
| M1: Booking Confirmed | Customer pays full amount into escrow. | 10% to vendor | Platform-side event. |
| M2: Loading Complete | All items QR-scanned + E-Way Bill generated. | 30% to vendor | Manifest finalized + E-Way Bill API confirmation. |
| M3: Delivery Confirmed | Customer enters OTP at destination. | 60% to vendor | OTP verified server-side; GPS confirms location. |
| M4: Dispute Period Expired | 48-hour claim window passes with no dispute. | Remaining balance released | Automated timer; no disputes filed. |

### 4.2.3  Constraints

- Zero manual cash collection. All ancillary costs (tolls, diesel top-up) must be requested via in-app vendor wallet draw, with receipts uploaded.

- E-Way Bill generation mandatory for inter-state moves. Automated via NIC E-Way Bill API with 2FA (mandatory from 2026).

- Razorpay Route or Cashfree Split Payment used for instant escrow routing.

- PA/PG compliance: ZenMove must operate under a licensed Payment Aggregator partner (Razorpay or Cashfree) — ZenMove itself should NOT hold float.

### 4.2.4  Phase 2 UI — Customer Web App Additions

| Screen | Route | Key Components | API Calls |
| --- | --- | --- | --- |
| Payment Checkout | /moves/:id/pay | Quote summary, Razorpay.js payment button, escrow explainer ('Your money is safe until delivery'), order confirmation screen | POST /moves/:id/escrow/init, Razorpay webhook |
| Escrow Status | /moves/:id/escrow | Milestone timeline: M1–M4 with amounts, status badges (Pending / Released / Held), total in escrow chip | GET /moves/:id/escrow/status |
| OTP Delivery | /moves/:id/otp | 6-digit OTP input, resend option, confirmation screen with release breakdown ('₹17,100 released to vendor') | POST /moves/:id/otp/verify |
| Dispute Form | /moves/:id/dispute | Item selector, damage type picker, photo upload, description text area, submit button | POST /disputes (Phase 2 endpoint) |

### 4.2.5  Phase 2 UI — Packer App Additions

| Screen | Key Components | API Calls |
| --- | --- | --- |
| Wallet Draw Request | Amount field, reason dropdown (Toll / Diesel / Other), receipt photo upload, submit for customer approval | POST /vendor/wallet/draw-request |
| E-Way Bill Status | Auto-generated badge on Move Detail screen; shows bill number and expiry date; taps through to NIC portal | GET /moves/:id (eway_bill_no field) |

## 4.3  Phase 3 – Asset-Light Engine: Vendor Orchestrator

### 4.3.1  Overview

ZenMove is asset-light. It does not own trucks. Phase 3 builds the vendor-matching and compliance layer that converts unorganised truckers into ZenMove Certified Partners.

### 4.3.2  Vendor Onboarding Requirements

- KYC: Aadhaar + PAN + RC (Registration Certificate) + Driver's License.

- Vehicle inspection: Photo evidence of truck interior + GPS tracker installation confirmation.

- Contract: Digital acceptance of ZenMove SOP, SLA terms, and dispute policy.

- Rating: Minimum 3.8/5.0 to remain active on platform after first 10 moves.

### 4.3.3  Return-Load Marketplace

After delivery, empty trucks are a cost sink for vendors. ZenMove integrates with BlackBuck Freight and Vahak APIs to surface available return-load opportunities automatically, improving vendor economics and ZenMove's take rate.

| Integration | API Purpose | ZenMove Use |
| --- | --- | --- |
| BlackBuck Freight | Truck availability + GPS data | Source return loads; real-time tracking |
| Vahak | Trucker marketplace | Vendor acquisition; load matching |
| NIC E-Way Bill | Statutory e-way bill generation | Mandatory compliance for inter-state |
| Google Maps Platform | Geocoding + Directions + Geofencing | Route ETA; geofence alerts |

### 4.3.4  Phase 3 UI — Customer Web App Additions

| Screen | Route | Key Components | API Calls |
| --- | --- | --- | --- |
| Live Move Tracker | /moves/:id/track | Google Maps embed with truck marker, ETA chip, last-pinged timestamp, geofence arrival indicator | GET /gps/:id/live (Supabase Realtime) |
| Vendor Profile | /vendors/:id | Vendor name, photo, rating stars, move history count, vehicle type, KYC verified badge | GET /vendors/:id/rating |

### 4.3.5  Phase 3 UI — Vendor Onboarding Portal (Web)

A dedicated web portal for truckers to self-onboard as ZenMove Certified Partners. Accessible at partners.zenmove.in.

| Screen | Key Components | API Calls |
| --- | --- | --- |
| Registration | Phone + name + vehicle details form, role auto-set to 'vendor' | POST /auth/register |
| KYC Upload | Aadhaar, PAN, RC, Driver's License upload fields; Digilocker fetch option; status tracker | POST /vendors/onboard |
| Vehicle Inspection | Truck interior photo upload, GPS tracker installation photo, truck registration photo | POST /vendors/onboard (vehicle_photos) |
| Return Load Feed | Available loads list filtered by current location and truck type, with distance, weight, and payout. One-tap accept. | GET /return-loads, POST /return-loads/:id/accept |
| Earnings Dashboard | Escrow release history, pending balance, completed moves count, rating breakdown | GET /vendors/:id/earnings |

## 4.4  Phase 4 – Agentic AI: ZenBot

### 4.4.1  Overview

ZenBot is a LangChain-powered autonomous logistics manager. It replaces reactive customer support with proactive AI intervention, monitoring every move end-to-end and taking pre-defined actions when anomalies are detected.

### 4.4.2  ZenBot Capabilities

| Capability | Trigger | Action |
| --- | --- | --- |
| Autonomous Tracking | Truck GPS stops > 60 min at non-waypoint location. | Pings driver via WhatsApp API; updates customer with ETA revision; escalates to ops if no response in 15 min. |
| Damage Claim Validation | Vendor or customer uploads a 'damage' photo post-delivery. | AI compares with Phase 1 pre-move photo using vision model. Returns: Pre-existing / New Damage / Inconclusive. Routes to human arbitrator if Inconclusive. |
| Manifest Completeness Check | Move departs but item count in manifest < quoted count. | Blocks M2 escrow release; alerts customer and ops. |
| Price Anomaly Detection | Vendor requests wallet draw > 15% of agreed price. | Flags for customer approval before releasing; ZenBot explains reason. |
| Post-Move Nudge | 48 hrs after delivery, no dispute filed. | Requests review; triggers M4 automatic balance release. |

### 4.4.3  AI Architecture

- Framework: LangChain (Python) with LangGraph for stateful agent workflows.

- LLM: Claude claude-sonnet-4-20250514 via Anthropic API for reasoning tasks; GPT-4o Vision for photo comparison.

- Memory: PostgreSQL-backed conversation memory per Move ID.

- Tools: GPS Fetcher, Escrow Release Trigger, WhatsApp Notifier, Photo Diff Engine.

- Escalation: Any agent action with financial consequence > ₹5,000 requires human-in-the-loop confirmation.

### 4.4.4  Phase 4 UI — Customer Web App Additions

| Screen | Route | Key Components | API Calls |
| --- | --- | --- | --- |
| ZenBot Chat | /moves/:id/zenbot | Chat bubble interface, ZenBot avatar, real-time typing indicator, proactive alert cards ('Truck stopped 2h ago — here's what we're doing'), suggested quick-reply buttons | GET /zenbot/move/:id/status (Supabase Realtime) |
| AI Dispute Verdict | /disputes/:id | Side-by-side pre/post photo comparison, AI verdict badge (NEW DAMAGE / PRE-EXISTING / INCONCLUSIVE), confidence score bar, human review countdown timer, accept/appeal CTA | GET /zenbot/dispute/:id |
| Move Health Dashboard | /moves/:id/health | AI-generated move summary card, anomaly log timeline, ZenBot action history ('Driver pinged at 14:32'), GPS stop duration chart | GET /zenbot/move/:id/status |

### 4.4.5  Phase 4 UI — Packer App Additions

| Screen | Key Components | API Calls |
| --- | --- | --- |
| ZenBot Alerts | Push notification banner for anomaly alerts; in-app alert card with action required (e.g. 'Manifest incomplete — 3 items unbound') | POST /zenbot/alert (inbound webhook) |
| AI Scan Assist | During unload scan, if item condition looks different from open-box photo, AI flags it in real-time with a yellow warning overlay before the packer completes the scan | POST /zenbot/dispute/analyse |

# 5. Technical Architecture

## 5.1  System Overview

ZenMove is a microservice-oriented platform with a mobile-first frontend, async Python backend, and PostgreSQL + Supabase real-time data layer. All services are Dockerized and deployed on AWS (primary) with DigitalOcean as a cost-optimized fallback for non-critical workloads.

## 5.2  Tech Stack

| Layer | Technology | Justification |
| --- | --- | --- |
| Backend API | FastAPI (Python 3.12+) | Async-first, high throughput, native Pydantic validation. |
| Frontend | React (Vite) + Tailwind CSS | Mobile-first; fast build; utility CSS for rapid iteration. |
| Mobile | React Native (Expo) | Single codebase for Android + iOS packer app. |
| Primary DB | PostgreSQL 16 | ACID compliance for financial transactions; JSON support. |
| Realtime | Supabase Realtime | WebSocket-based live GPS and status updates to frontend. |
| Object Storage | AWS S3 | QR photos, manifests, E-Way Bills. Lifecycle policies for cost. |
| Payments | Razorpay Route / Cashfree | Regulated escrow + split payments in India. |
| Mapping | Google Maps Platform | Geocoding, Directions, Geofencing APIs. |
| AI Orchestration | LangChain + LangGraph | Stateful agent workflows for ZenBot. |
| Notifications | Twilio WhatsApp API | Delivery OTP, driver pings, status updates. |
| Containerisation | Docker + Docker Compose | Reproducible environments; easy CI/CD. |
| Infrastructure | AWS ECS (Fargate) | Serverless containers; auto-scaling. |
| CI/CD | GitHub Actions | Automated test, build, deploy pipeline. |

## 5.3  Database Schema

### 5.3.1  Core Tables

Table: users id UUID PRIMARY KEY DEFAULT gen_random_uuid() phone VARCHAR(15) UNIQUE NOT NULL email VARCHAR(255) full_name VARCHAR(255) NOT NULL role ENUM('customer', 'packer', 'driver', 'admin') NOT NULL kyc_status ENUM('pending', 'verified', 'rejected') DEFAULT 'pending' created_at TIMESTAMPTZ DEFAULT now() updated_at TIMESTAMPTZ DEFAULT now()

Table: moves id UUID PRIMARY KEY DEFAULT gen_random_uuid() customer_id UUID REFERENCES users(id) NOT NULL vendor_id UUID REFERENCES users(id) status ENUM('quoted','booked','loading','in_transit','delivered','disputed','completed') origin_address TEXT NOT NULL dest_address TEXT NOT NULL origin_coords POINT -- PostGIS for geofencing dest_coords POINT scheduled_at TIMESTAMPTZ NOT NULL quote_amount NUMERIC(10,2) NOT NULL escrow_id VARCHAR(255), -- Razorpay escrow reference eway_bill_no VARCHAR(50) created_at TIMESTAMPTZ DEFAULT now()

Table: items id UUID PRIMARY KEY DEFAULT gen_random_uuid() move_id UUID REFERENCES moves(id) NOT NULL name VARCHAR(255) NOT NULL condition_pre ENUM('good','fragile','damaged') NOT NULL condition_post ENUM('good','fragile','damaged','missing') qr_code VARCHAR(100) UNIQUE NOT NULL -- e.g. ZM-2026-XXXX open_photo_url TEXT, -- S3 URL sealed_photo_url TEXT, -- S3 URL open_photo_hash CHAR(64), -- SHA-256 sealed_photo_hash CHAR(64), is_loaded BOOLEAN DEFAULT false is_unloaded BOOLEAN DEFAULT false created_at TIMESTAMPTZ DEFAULT now()

Table: escrow_milestones id UUID PRIMARY KEY DEFAULT gen_random_uuid() move_id UUID REFERENCES moves(id) NOT NULL milestone ENUM('M1_booking','M2_loading','M3_delivery','M4_closeout') amount NUMERIC(10,2) NOT NULL pct_of_total NUMERIC(5,2) NOT NULL -- e.g. 10.00, 30.00 status ENUM('pending','released','disputed','refunded') DEFAULT 'pending' trigger_event VARCHAR(255) -- audit log of what triggered release released_at TIMESTAMPTZ payment_ref VARCHAR(255) -- Razorpay transfer ID

Table: gps_pings id UUID PRIMARY KEY DEFAULT gen_random_uuid() move_id UUID REFERENCES moves(id) NOT NULL coords POINT NOT NULL speed_kmph NUMERIC(6,2) pinged_at TIMESTAMPTZ DEFAULT now() -- Index: (move_id, pinged_at DESC) for real-time tracking queries

Table: disputes id UUID PRIMARY KEY DEFAULT gen_random_uuid() move_id UUID REFERENCES moves(id) NOT NULL item_id UUID REFERENCES items(id) raised_by UUID REFERENCES users(id) NOT NULL type ENUM('damage','missing','delay','overcharge') status ENUM('open','ai_review','human_review','resolved_customer', 'resolved_vendor','escalated') ai_verdict JSONB -- {result: 'new_damage', confidence: 0.87, diff_url: '...'} resolution_note TEXT opened_at TIMESTAMPTZ DEFAULT now() resolved_at TIMESTAMPTZ

## 5.4  API Endpoint Specification

### 5.4.1  Authentication

All endpoints require a Bearer JWT (issued at login via OTP). JWTs are signed with RS256; 24h TTL with refresh token rotation. Role-based guards applied at endpoint level.

### 5.4.2  Phase 1 — Inventory Endpoints

| Method | Endpoint | Description | Auth Role |
| --- | --- | --- | --- |
| POST | /api/v1/moves | Create a new move quote/booking. | customer |
| GET | /api/v1/moves/{move_id} | Get move details + status. | customer, vendor |
| POST | /api/v1/moves/{move_id}/items | Create item + generate QR code. | packer |
| GET | /api/v1/moves/{move_id}/items | List all items for a move. | customer, packer |
| PUT | /api/v1/items/{item_id}/photos | Upload open/sealed photos (multipart). | packer |
| GET | /api/v1/moves/{move_id}/manifest | Generate + return signed PDF manifest. | customer, packer |
| POST | /api/v1/items/{item_id}/scan | Record QR scan event (load/unload). | packer |

### 5.4.3  Phase 2 — Escrow Endpoints

| Method | Endpoint | Description | Auth Role |
| --- | --- | --- | --- |
| POST | /api/v1/moves/{move_id}/escrow/init | Create Razorpay escrow order; store reference. | customer |
| POST | /api/v1/moves/{move_id}/escrow/release | Trigger milestone release (server validates trigger). | system |
| POST | /api/v1/moves/{move_id}/otp/generate | Generate delivery OTP; send via WhatsApp. | system |
| POST | /api/v1/moves/{move_id}/otp/verify | Verify OTP; trigger M3 release. | customer |
| GET | /api/v1/moves/{move_id}/escrow/status | Get escrow balance + milestone statuses. | customer, vendor |
| POST | /api/v1/webhooks/razorpay | Razorpay payment webhook handler. | system |

### 5.4.4  Phase 3 — Vendor Endpoints

| Method | Endpoint | Description | Auth Role |
| --- | --- | --- | --- |
| POST | /api/v1/vendors/onboard | Submit KYC documents + vehicle info. | vendor |
| GET | /api/v1/vendors/{vendor_id}/rating | Get vendor rating + move history. | admin |
| POST | /api/v1/moves/{move_id}/assign-vendor | Assign vendor to move. | admin, system |
| POST | /api/v1/eway-bill/generate | Trigger NIC E-Way Bill generation for move. | system |
| GET | /api/v1/return-loads | List available return loads via BlackBuck/Vahak. | vendor |

### 5.4.5  Phase 4 — ZenBot / AI Endpoints

| Method | Endpoint | Description | Auth Role |
| --- | --- | --- | --- |
| POST | /api/v1/zenbot/dispute/analyse | Trigger AI photo-diff for dispute. | system |
| GET | /api/v1/zenbot/move/{move_id}/status | Get AI-generated move health summary. | customer |
| POST | /api/v1/zenbot/alert | Manual trigger for ZenBot intervention. | admin |
| GET | /api/v1/gps/{move_id}/live | Supabase Realtime channel for live GPS. | customer |

## 5.5  Infrastructure & Deployment

### 5.5.1  AWS Architecture

- ECS Fargate: FastAPI containers (auto-scaled; min 1, max 10 tasks per service).

- RDS PostgreSQL 16: Multi-AZ in production; daily snapshots to S3.

- S3: Separate buckets for photos (private + CloudFront CDN) and manifests (private signed URLs).

- ElastiCache Redis: Session cache + OTP store (5-min TTL).

- SQS: Async job queue for manifest PDF generation and AI photo-diff tasks.

- CloudWatch: Logs + alerts; PagerDuty integration for P0 incidents.

### 5.5.2  CI/CD Pipeline

- Developer pushes to feature branch.

- GitHub Actions: lint (Ruff) + unit tests (pytest) + type-check (mypy).

- PR merge to main: integration tests run against staging DB.

- Automated Docker build + push to ECR.

- ECS rolling deploy (zero-downtime). Rollback automatic if health check fails.

### 5.5.3  Security

- All data encrypted at rest (AES-256) and in transit (TLS 1.3).

- S3 photos: private bucket; CloudFront signed URLs (15-min TTL) for display.

- Secrets: AWS Secrets Manager; never in env vars or code.

- VAPT (Vulnerability Assessment & Pen Testing) before Phase 2 go-live.

- PCI-DSS scope minimised by never touching raw card data (all via Razorpay.js).

# 6. Implementation Plan

## 6.1  Phase 1 — The Box Signer (MVP) — Week-by-Week

| Week | Goal | Deliverable |
| --- | --- | --- |
| W1 | Project scaffolding | FastAPI app skeleton; PostgreSQL schema applied; Docker Compose local dev. |
| W2 | QR Engine | POST /items endpoint; QR generation (qrcode library); DB write; unit tests. |
| W3 | Photo Upload | S3 integration; multipart upload endpoint; SHA-256 hash storage. |
| W4 | Packer App (React Native) | Camera flow; QR scanner; offline queue with sync. |
| W5 | Manifest Generator | PDF manifest (ReportLab); signed URL; WhatsApp delivery. |
| W6 | Load/Unload Scan | Scan events; item count reconciliation; 0% variance validation. |
| W7 | End-to-end test | Full move simulation; load testing (Locust); bug fixes. |
| W8 | Beta launch | 5 pilot moves; feedback loop; iteration sprint. |

## 6.2  Phase 2 — Escrow (Weeks 9–16)

- W9–10: Razorpay Route integration; escrow_milestones schema; sandbox testing.

- W11–12: OTP delivery flow; M3 verification; E-Way Bill API integration.

- W13–14: Vendor wallet draw flow; anomaly detection rules; customer approval UI.

- W15–16: PA compliance review; load test payment flows; go/no-go audit.

## 6.3  Phase 3 — Vendor Orchestrator (Weeks 17–24)

- W17–18: KYC onboarding flow; document storage; manual review dashboard.

- W19–20: BlackBuck/Vahak API integration; return-load matching algorithm.

- W21–22: Vendor rating engine; SLA breach detection; automated de-listing logic.

- W23–24: Marketplace soft-launch; 20 certified vendor partners target.

## 6.4  Phase 4 — ZenBot AI (Weeks 25–36)

- W25–27: LangChain agent scaffold; GPS anomaly tool; WhatsApp notifier tool.

- W28–30: Photo-diff AI pipeline (GPT-4o Vision); dispute scoring model.

- W31–33: LangGraph stateful move workflow; human-in-the-loop escalation.

- W34–36: ZenBot beta; A/B test vs. manual ops; accuracy benchmarks.

# 7. Resolved Operational Decisions

This section documents the four foundational decisions that define ZenMove's day-one operations, legal posture, and compliance architecture. These are binding design constraints for all engineering and product work.

## 7.1  OD-01 — QR Sticker Supply Chain: Hybrid Model

ZenMove owns the sticker standard. The physical format of the QR label is a product decision, not a vendor choice. Two tiers exist with different trust levels in the system.

| Tier | Name | Format | System Trust Level | Use Case |
| --- | --- | --- | --- | --- |
| Tier 1 | ZenMove Pro Kit | Industrial-grade, weather-resistant PVC QR stickers (5 rolls). Shipped to every new vendor on onboarding. | STANDARD | All regular moves. Required for M2 escrow release. |
| Tier 2 | Cloud Print Tag | Paper tag printed at any Xerox shop via ZenMove Partner App. PDF generated server-side with move-specific QR. | HIGH RISK (flagged) | Ad-hoc overflow capacity. Customer notified; insurance excess applies. |

### 7.1.1  System Behaviour by Tag Tier

- Tier 1 (PVC): Full trust. No flags. Normal escrow flow.

- Tier 2 (Paper): System auto-flags the move as 'High Risk Tag'. Customer receives in-app notification: 'Some items are tagged with temporary labels. We recommend additional photo documentation.'

- Tier 2 items: AI photo-diff runs mandatory at unloading, regardless of customer dispute. Damage auto-reviewed.

- Repeat Tier 2 use by same vendor (> 20% of moves): triggers vendor compliance review and potential Pro Kit re-shipment.

### 7.1.2  Sticker QR Data Schema

QR Code Payload (JSON encoded) { "id": "ZM-2026-BLR-00847", // Globally unique item ID "move_id": "uuid-v4", // Parent move reference "tier": "PVC" ¦ "PAPER", // Tag tier for trust level "generated_at": "ISO-8601", // Server-side timestamp "checksum": "sha256-first-8-chars" // Integrity check on scan }

### 7.1.3  Day-1 Ops: Pro Kit Fulfilment

- Vendor completes KYC + digital contract signing.

- System auto-triggers a Pro Kit dispatch order (courier: Delhivery/DTDC).

- Vendor receives: 5 rolls PVC stickers + 1-page laminated SOP card + ZenMove branded thermal-print QR template (for emergency Tier 2 fallback).

- Kit delivery tracked in vendor profile. First move cannot be marked 'loading complete' until Kit Received is confirmed in the app.

## 7.2  OD-02 — Dispute Arbitration: SLA Policy

AI is the first responder. Humans are the supreme court. The SLA ladder below is contractually binding and published to customers at booking.

| Stage | Actor | SLA | Trigger | Output |
| --- | --- | --- | --- | --- |
| 1. AI Detection | ZenBot Vision | < 10 seconds | Item scanned at unloading | Variance flag: New Damage / Pre-existing / Inconclusive |
| 2. Customer Report | Customer | Within 24 hours of delivery | Customer submits damage report + photos in app | Dispute ticket opened; escrow M4 auto-hold activated |
| 3. Vendor Response | Vendor | Within 12 hours of ticket | Vendor accepts or contests the claim | If accepted → payout flow. If contested → human arbitration. |
| 4. Human Arbitration | ZenMove Ops | Verdict within 72 hours | Vendor contests AI verdict | Ops reviews hi-res pre/post photo logs; delivers binding verdict |
| 5. Escrow Payout | Razorpay/Cashfree | 5–7 working days post-verdict | Arbitration verdict accepted / timer expired | Escrowed item amount refunded to customer or released to vendor |

### 7.2.1  AI Verdict Taxonomy

| AI Verdict | Definition | Automatic Action |
| --- | --- | --- |
| NEW_DAMAGE | Post-move photo shows damage not present in pre-move photo (confidence > 85%). | Escrow hold on item amount. Customer notified to confirm claim. |
| PRE_EXISTING | Damage visible in both pre- and post-move photos (confidence > 85%). | No hold. Move marked complete for this item. Audit log retained. |
| INCONCLUSIVE | Confidence < 85% or photos insufficient for comparison. | Human arbitration mandatory. Neither side penalised during review. |

### 7.2.2  Arbitration Escalation Path

- ZenBot returns INCONCLUSIVE or vendor contests NEW_DAMAGE verdict.

- Ops team receives alert with: item ID, pre-move photo, post-move photo, AI confidence score, vendor response.

- Ops reviews within 72h. Decision options: Uphold Customer Claim / Uphold Vendor Position / Partial Settlement.

- Decision logged immutably in disputes table with ops_agent_id and resolution_note.

- Escrow instruction sent to Razorpay/Cashfree within 2 hours of verdict.

## 7.3  OD-03 — Payment Compliance: RBI PA/PG 2026 Architecture

ZenMove operates as the Instruction Layer only. It never holds customer funds in its own bank account. This is the critical structural decision that keeps ZenMove compliant with the Payment and Settlement Systems Act without requiring a ₹25 Cr net-worth Payment Aggregator licence.

Core Principle: ZenMove = Instruction Layer, Not Float Holder Customer pays → Money flows into Nodal/Escrow Account at Axis Bank / ICICI Bank managed by Razorpay or Cashfree (licensed PA). ZenMove sends webhook signals: 'Release X% to Vendor Y at Milestone Z'. ZenMove's own bank account only receives: Platform Fee (e.g., 8–12% take rate). ZenMove never touches the goods-transport principal amount.

### 7.3.1  Payment Flow Architecture

| Step | Actor | Action | Technical Implementation |
| --- | --- | --- | --- |
| 1 | Customer | Pays full quoted amount at booking. | Razorpay Payment Link / Cashfree Order. Customer sees ZenMove checkout. |
| 2 | Razorpay/Cashfree | Captures payment into Nodal Account at partner bank (Axis/ICICI). | PA-managed escrow. ZenMove has zero float. Funds are ring-fenced per move_id. |
| 3 | ZenMove Backend | Stores escrow_id + payment_ref in DB. Monitors milestone events. | POST /webhooks/razorpay confirms payment. escrow_milestones row created. |
| 4 | M2 Triggered | Manifest finalised + E-Way Bill confirmed. | ZenMove calls Razorpay Route API: transfer 30% to vendor_id. Webhook confirms. |
| 5 | M3 Triggered | Customer OTP verified at destination. | ZenMove calls Route API: transfer 60% to vendor. Balance retained for M4. |
| 6 | M4 / Dispute | 48h window expires OR dispute resolved. | Final balance released to vendor OR partial/full refund to customer. |
| 7 | Platform Fee | ZenMove's take rate deducted at M4. | Razorpay Route splits: (100% - fee%) to vendor, fee% to ZenMove account. |

### 7.3.2  Compliance Checklist

- ZenMove must NOT be named as a beneficiary of the escrow principal — only of its service fee.

- All payment flows must be documented in a PA Agreement with Razorpay/Cashfree before Phase 2 go-live.

- Nodal account reconciliation report must be generated daily and retained for 5 years (RBI mandate).

- Refund flows must originate from the nodal account, not from ZenMove's operating account.

- In-app disclosures: customer must see 'Your payment is secured in a regulated escrow account' at checkout.

## 7.4  OD-04 — Legal Identity: Digital Aggregator, Not Carrier

This decision defines ZenMove's liability posture for every move, especially the 1,500km Bangalore ↔ Bhubaneswar inter-state corridor. It must be reflected in the Terms & Conditions, vendor contracts, and customer-facing communication.

| Entity | Legal Classification | Liability Scope | ZenMove Relevance |
| --- | --- | --- | --- |
| Trucker / Vendor | Common Carrier under Carriage by Road Act, 2007 | Absolute liability for physical loss or damage to goods in transit. | Vendor contract must confirm Common Carrier registration. KYC verification step. |
| ZenMove | Digital Aggregator under Motor Vehicles Act (Amendment 2026) | Liable for: service quality, vendor verification, and platform SLA failures. NOT liable for: physical goods damage (that is the Common Carrier's liability). | T&C must make this split explicit. ZenMove's escrow mechanism enforces the Common Carrier's financial accountability without ZenMove assuming it. |

### 7.4.1  Mandatory Terms & Conditions Clauses

T&C Clause Template (Legal Team to Refine) ZenMove Technologies Pvt. Ltd. ('ZenMove') operates as a Digital Aggregator platform that facilitates contracts between the Consignor (User) and registered Common Carriers (Vendors) under the Carriage by Road Act, 2007. ZenMove provides the Trust-Tech layer — including digital inventory custody, financial escrow, and AI-assisted dispute resolution — as a value-added service. Physical liability for the loss of or damage to goods in transit rests solely with the Common Carrier. ZenMove's escrow mechanism serves to enforce the Carrier's financial obligations to the Consignor, not to assume them.

### 7.4.2  Vendor Contract Requirements

- Every vendor must provide proof of Common Carrier registration before platform activation.

- Vendor contract must include: acceptance of ZenMove SOP, GPS tracker installation obligation, QR compliance, and escrow payment terms.

- Vendor must carry Goods-in-Transit insurance (minimum ₹10 Lakh per move). Certificate uploaded at onboarding.

- ZenMove retains right to de-list vendor with 24h notice for SLA breach or dispute loss > 15% of moves.

# 8. Regulatory & Compliance Matrix

Updated to reflect resolved decisions OD-03 and OD-04.

| Area | Regulation / Body | ZenMove Action | Status |
| --- | --- | --- | --- |
| Payments / Escrow | RBI PA/PG Guidelines (2026) | Instruction Layer model via Razorpay/Cashfree. ZenMove never holds float. PA Agreement required pre-Phase 2. | RESOLVED — OD-03 |
| E-Way Bills | GST Council / NIC (mandatory inter-state) | Integrate NIC E-Way Bill API with 2FA. Auto-block M2 release if E-Way Bill not generated. | In Scope — Phase 2 |
| Data Privacy | DPDP Act 2023 (India) | Consent framework for photo/location data. Right to erasure. Data localisation on AWS ap-south-1. | In Scope — Phase 1 |
| Vehicle / Logistics | Motor Vehicles Act (Amendment 2026) + Carriage by Road Act, 2007 | ZenMove = Digital Aggregator. Vendors = Common Carriers. Liability split defined in T&C. | RESOLVED — OD-04 |
| KYC / AML | PMLA / RBI KYC norms | Aadhaar + PAN + Common Carrier registration via Digilocker API. Threshold transaction monitoring. | In Scope — Phase 3 |
| Goods-in-Transit Insurance | IRDAI / Vendor obligation | Minimum ₹10L per move. Certificate at onboarding. ZenMove to explore group transit insurance tie-up (Digit/Bajaj Allianz). | Backlog |

# 9. Risk Register

| Risk | Prob. | Impact | Mitigation |
| --- | --- | --- | --- |
| Vendor refuses QR/PVC kit process | High (early) | High | Block first move until Kit Received confirmed. Incentivise: faster M2 release for PVC-compliant moves. |
| Tier 2 (paper) tag damage in transit | High | Medium | System auto-flags; AI diff mandatory; customer notified. Vendor penalised for repeat Tier 2 use. |
| Razorpay escrow product limitations | Medium | High | Cashfree Escrow as primary fallback. PA Agreement negotiated pre-Phase 2 launch. |
| Vendor contests AI NEW_DAMAGE verdict | Medium | Medium | 72h human arbitration SLA. Ops team review. Immutable audit log prevents revision. |
| Customer misses 24h damage report window | Medium | Low | ZenBot sends reminder at T+6h, T+18h. Auto-release at T+48h if no report. |
| Photo manipulation by vendor | Low–Medium | High | EXIF metadata + device-side SHA-256 hash at capture. Post-upload hash mismatch = auto-dispute. |
| GPS tracker removal / spoofing | Low | High | Dual-source: BlackBuck API + driver phone GPS. Divergence > 500m = immediate ZenBot alert. |
| Misclassification as carrier (not aggregator) | Low | Very High | T&C drafted by transport law specialist. Common Carrier verification at vendor onboarding enforces this. |

# 10. Success Metrics & KPIs

| Phase | Metric | Target |
| --- | --- | --- |
| Phase 1 | Item count variance (loaded vs unloaded) | 0% |
| Phase 1 | Manifests generated per move | 100% |
| Phase 1 | Tier 2 tag usage across all moves | < 10% |
| Phase 2 | Cash collection incidents post-launch | 0 |
| Phase 2 | Dispute resolution within SLA (72h arbitration) | > 95% |
| Phase 2 | Escrow payout accuracy (correct milestone %) | 100% |
| Phase 3 | Vendor return-load fill rate | > 40% |
| Phase 3 | Certified vendors on platform (3 months post-launch) | > 50 |
| Phase 3 | Vendors with valid Common Carrier registration | 100% |
| Phase 4 | ZenBot GPS anomaly detection recall | > 90% |
| Phase 4 | AI damage claim accuracy (vs. human arbitrator verdict) | > 85% |
| Phase 4 | AI INCONCLUSIVE rate (target reduction over time) | < 15% |
| Platform | Customer NPS (post-move survey) | > 60 |
| Platform | Move completion without dispute | > 92% |
| Platform | Repeat customer rate (within 18 months) | > 30% |

# 11. Open Questions & Decision Log

## 11.1  Resolved Decisions

| # | Decision | Resolution | Section |
| --- | --- | --- | --- |
| OD-01 | QR sticker supply chain | Hybrid: PVC Pro Kit (Tier 1) shipped to vendors + Cloud Print Paper Tag (Tier 2) flagged High Risk. | §7.1 |
| OD-02 | Dispute arbitration model | AI first responder (< 10s) + internal ZenMove Ops as supreme court (72h SLA). 5-7 WD payout. | §7.2 |
| OD-03 | Payment / escrow compliance | Instruction Layer model via Razorpay/Cashfree PA. ZenMove never holds float. PSS Act compliant. | §7.3 |
| OD-04 | Legal identity: aggregator vs. broker | Digital Aggregator (MV Act 2026). Vendors are Common Carriers (CbR Act 2007). T&C to reflect. | §7.4 |

## 11.2  Still Open

| # | Question | Owner | Status |
| --- | --- | --- | --- |
| OQ-01 | Transit insurance product: ZenMove offers in-app group transit insurance (partner: Digit/Bajaj Allianz)? Or mandate vendor to carry it independently? | Founder | Open |
| OQ-02 | B2B play: corporate relocation contracts with IT firms (TCS, Wipro, Infosys) for employee moves? | Founder | Backlog |
| OQ-03 | Ops team structure for Phase 2: hire in-house human arbitrators or contract with Sama / ODR platform? | Founder | Open |
| OQ-04 | Pro Kit sticker reorder flow: vendor self-serves via app, or account manager triggers shipment? | Ops | Open |
| OQ-05 | ZenMove liability cap in T&C: what is the maximum platform liability for a service failure (e.g., escrow delay)? | Legal | Open |

— End of Document —